Second Draft

April 2013

Expectations Around Major Works Affecting Businesses and Communities 
Purpose

1. This paper has been developed by the Newtown Residents’ Association (NRA) after reflecting on the recent major roadworks on the intersection of John and Riddiford Streets and Adelaide Road, at the northern gateway to our suburb.

2. These works were on a large scale and extended over a long time period.  They resulted in some hardship, in particular for the neighbouring businesses, but also impacted negatively on retail businesses throughout the suburb.  This has not been positive for community perceptions of the council.
3. The aim in producing this paper is not attribute blame over past events.  Our focus is on the lessons to be learned, and on making recommendations to the WCC that we believe would lead to similar large and ongoing projects impacting significantly on local communities being better managed in the future.   
4. The NRA accepts the need for the WCC to undertake such major works in the broader interest of the City.  It believes however that more attention could usefully be given to understanding managing and mitigating the negative impacts that may arise for the neighbourhoods where these works take place. The recommendations in this paper represent this communities views on the sort of practice that would help the council do this more effectively.
Engagement and Communication

5. The NRA believes that effective engagement and communication with affected communities needs to be regarded as an integral part of the management of works projects.  These things need to be regularised as part of standard operating procedure and span the full project life cycle.  

6. We believe that WCC should seriously consider the advantages of both council project management staff, and contractors being subject to performance measures relating to the effectiveness of the management of the relationship with the local community around the project.
7. There should be early engagement with the community to provide information to the community about the scope scale and timing of works, and allow the project planning and management process to be informed by the knowledge of the local community about the negative impacts this might have. 

8. This should result in Council Officers being able to develop and work to a plan for communications with affected residents and businesses.   This should include names and contact details (including cellphone and email ) of designated staff of the council and its contractors responsible for dealing with any complaints and for managing communications about the work.   It should also include undertakings to regular progress reports (such as a weekly email) to affected businesses and residents.
Contractors

9. Contractors must be made aware that they are visitors to the community where works are being undertaken, and are in partnership with the council to undertake the work, and that this partnership includes the local community.
10. We believe there should be clear expectations on contractors.  While the specifics might vary from one project to another the sorts of issues that have caused concern in recent works in our suburb have included. 

· Understanding that communication is a key element in working with affected parties;
· Keeping dust to a minimum and consult on a daily basis with affected parties to ensure that the dust/work is not unduly affecting them.  Appropriate dust mitigation measures must be taken at all times;
· The affected shops/businesses windows will be cleaned weekly and paid for by the contractors while the work is in progress.

· Road and other signs.  Agreement is to be sought with affected parties as to the placement of road signs to ensure that as many parks as possible are available.  Contractors should ensure at all times that affected parties are in agreement where the signs are placed – if necessary this should happen on a daily basis.

· Tidiness – the site must be kept tidy at the end of each day – this may include sweeping footpaths etc.

· Contractor Vehicle Parking. A designated area should be agreed on and vehicles must only be parked in this area.  Sufficient parks must be left for local residents and businesses in some cases this may mean that contractors vehicles not in constant use may need to be parked at a distance from the site.

· Excessive noise and night work. Issues to do with excessive/ongoing noise should be agreed on prior to work starting with affected parties involvement.  If regular night work is to be undertaken affected residents should be offered an alternative accommodation option.

Timing and Working Hours and their Impacts on Businesses
11. The timing of work and the hours of work on projects can be key drivers of their impacts on local businesses.   These need to ne considered when decisions are being made about these things.  Based on our experience we believe that in Newtown 

· No Saturday work to be undertaken as this is the busiest day for traffic and businesses in Newtown.  No work should be undertaken outside any business during the month of December as this is the peak sales period for most businesses and is often a crucial time for business survival.

Additional costs and losses

12. It may sometimes be inevitable that a works project that is necessary or beneficial in the interests of the city as a whole will nonetheless have significant impacts on some businesses in the area where the work is taking place.   This may still be the case even with the best managed of projects and the best available mitigation in place.   There is a question of basic justice involved here.  It does not seem satisfactory that the livelihood’s of some people within the community should simply be expected to “take the hit” in the interests of the broader community
13. We believe that the WCC needs to consider what steps it can take to mitigate or offer compensation for the financial impacts on businesses that are negatively affected by works projects.
